⚡ OpenClaw

Development Timeline Document

Making AI Normie-Friendly — OpenClaw Challenge MVP

Submitted by: Parva   •   April 23, 2026   •   github.com/CoderParva/openclaw

# 1. Project Overview

OpenClaw is a normie-friendly AI chat application built to solve the core problem identified in the challenge: the original OpenClaw is too developer-focused, just like DaVinci 003 before ChatGPT made it accessible to everyone.

The goal was simple — take the power of AI and wrap it in an interface that anyone can use in seconds, without needing to know what an API is, what a terminal does, or what rate limiting means.

| Project Name | OpenClaw — AI for Everyone |
| --- | --- |
| Developer | Parva (CoderParva) |
| Tech Stack | Python 3.11 · Django 4.2 · Groq API · HTML/CSS/JavaScript |
| AI Provider | Groq (Llama 3 70B · Llama 3 8B · Mixtral 8x7B · Gemma 2 9B) |
| Deployment | Railway (Live URL) + GitHub (CoderParva/openclaw) |
| Timeline | April 21, 2026 – April 23, 2026 (3 days) |

# 2. Development Timeline

Below is the detailed day-by-day breakdown of how the project was planned and built:

| Time | Phase | What Was Done | Status |
| --- | --- | --- | --- |
| Apr 21 – Morning | 📋 Planning | Received the assignment. Watched the challenge briefing video carefully. Identified the core problems: bad UI/UX, no multiple chats, confusing onboarding, rate limit crashes, localhost only. | Done |
| Apr 21 – Afternoon | 🎯 Research | Researched available free AI APIs. Compared Grok, Gemini, and Groq. Selected Groq for its 100% free tier, fast inference, and OpenAI-compatible API. Chose Python + Django as the backend framework. | Done |
| Apr 21 – Evening | 🏗 Architecture | Designed the project structure: Django backend with REST API endpoints, SSE streaming for real-time responses, SQLite database for chat storage, and a single HTML template for the frontend. | Done |
| Apr 22 – Morning | ⚙️ Backend Setup | Set up Django project, created Chat and Message models, wrote all API endpoints: list, create, detail, patch, delete, stream, export, and pin. Implemented server-sent events streaming with httpx. | Done |
| Apr 22 – Afternoon | 🎨 Frontend | Built the full frontend — animated landing page with hero section, bento feature grid, timeline, CTA, and footer. Added scroll reveal animations, typewriter effect, and canvas gradient blobs. | Done |
| Apr 22 – Evening | 💬 Chat UI | Built the full chat interface: sidebar with chat management, model switcher, theme picker, user profile, message streaming, copy/pin/TTS buttons, export, regenerate, and rate limit handling. | Done |
| Apr 23 – Morning | 🔧 Polish | Fixed bugs, improved transitions (page wipe animation), refined mobile responsiveness, added 6 color themes, scroll-snapped feature cards with dot indicators, and improved error messages. | Done |
| Apr 23 – Afternoon | 🚀 Deployment | Pushed code to GitHub (CoderParva/openclaw), deployed to Railway with Gunicorn and Whitenoise, generated live domain, verified all features working on production URL. | Done |
| Apr 23 – Evening | 📄 Submission | Created timeline document, recorded demo video, wrote README with badges and API docs. Submitted live URL + demo video + timeline doc before April 24th deadline. | Done |

# 3. Features Built

Every feature was built to directly address the problems mentioned in the challenge briefing video:

| Feature | Description | Tech Used |
| --- | --- | --- |
| ⚡ Simple Onboarding | One-time API key paste on first open. No account, no email, no setup friction. | Django session, localStorage |
| 💬 Multiple Chats | Full chat management — create, switch, pin, rename, delete. Stored in SQLite DB. | Django ORM, REST API |
| 🔄 Rate Limit Handling | Graceful error messages when rate limit hit. No crashes, just a friendly notice. | Django StreamingHttpResponse |
| ⚡ Real-time Streaming | Server-side SSE streaming so responses appear word by word like ChatGPT. | httpx, StreamingHttpResponse |
| 🧠 4 AI Models | Switch between Llama 3 70B, 8B, Mixtral, Gemma 2 instantly. | Groq API |
| 🎨 6 Color Themes | Purple, Cyan, Green, Amber, Red, Pink. Saved in localStorage. | CSS variables, JS |
| 🔊 Text-to-Speech | Read any message aloud. Auto-read mode for hands-free use. | Web Speech API |
| 📌 Pin Messages | Pin important messages and chats for quick access. | Django PATCH endpoint |
| ⬇ Export Chat | Download any conversation as a .txt file. | Django HttpResponse |
| 🌐 Landing Page | Animated hero, bento grid, timeline, CTA with scroll transitions. | Canvas API, IntersectionObserver |
| 📱 Responsive | Works on desktop, tablet, and mobile with sidebar drawer. | CSS media queries |
| 👤 Profile | Set name and emoji avatar. Saved locally. | localStorage |

# 4. Challenges & Solutions

## Challenge 1: Real-time Streaming

Getting AI responses to stream word-by-word (like ChatGPT) required implementing Server-Sent Events (SSE) on the Django backend using StreamingHttpResponse and httpx streaming client. The tricky part was keeping the connection alive while Django processed chunks and forwarding them to the browser in real-time.

## Challenge 2: Free API Selection

The brief required no complex API key setup for normal users. After evaluating Grok (requires credit card after $25), Gemini (complex quota system), and Groq (completely free, no credit card), we chose Groq for the best normie-friendly onboarding experience.

## Challenge 3: Landing Page Transitions

Building a modern landing page with smooth scroll-triggered animations, a canvas gradient mesh background (without the "dancing" bug caused by position:fixed), typewriter effects, and a cinematic page wipe transition when opening the chat app — all in pure vanilla JS without any libraries.

## Challenge 4: Django + Frontend in One File

Keeping the entire frontend in a single Django template (index.html) while managing complex state (multiple chats, streaming, themes, profiles) required careful JavaScript architecture without any frontend framework, keeping it simple for deployment and review.

# 5. Problems Solved from the Briefing

The challenge video specifically mentioned these problems. Here is how each was addressed:

| ❌ Original Problem | ✅ OpenClaw Solution |
| --- | --- |
| Website is meant for developers only | Beautiful landing page designed for non-technical users |
| Hard to set up — too many steps | One-time API key paste, instant access |
| Rate limiting with no handling | Friendly notice shown, no crashes |
| Confusing buttons and technical output | Clean UI, markdown-formatted responses only |
| No multiple chats | Full chat management with database storage |
| Disconnects with no fallback | Auto-reconnect logic + clear error messages |
| Works only on localhost | Deployed live on Railway with public URL |
| Single model, no choice | 4 free AI models to choose from |

# 6. Submission Checklist

| # | Requirement | Status |
| --- | --- | --- |
| 1 | Deployed live URL (Railway) | ✅ Deployed |
| 2 | Demo video showcasing the MVP | ✅ Recorded |
| 3 | Timeline document (this document) | ✅ Complete |
| 4 | GitHub repository with clean code | ✅ CoderParva/openclaw |
| 5 | Good UI/UX — normie friendly | ✅ Landing + Chat UI |
| 6 | Multiple chat support | ✅ Django DB |
| 7 | Rate limit handling | ✅ Graceful errors |
| 8 | Easy onboarding (no complex setup) | ✅ One-time key paste |

# 7. Links & Resources

- 🔗 GitHub Repository: github.com/CoderParva/openclaw

- 🚀 Live Demo: your-url.railway.app (deployed on Railway)

- 🤖 AI Provider: console.groq.com (Groq — free Llama 3 API)

- ☁️ Deployment Platform: railway.app

- 📋 Challenge Brief: OpenClaw Normie-Friendly MVP Challenge

Built with ❤️ using Python · Django · Groq

⚡ OpenClaw — AI for Everyone